**Sprint 3 Planning**

**29/10/2023 – 12/11/2023**

Group ID: **12**

Project Name: **VIVU**

Prepared by: **Hoàng Lê Cát Thanh**

Team members:

21127432 - **Lê Ngọc Thảo** *Project Manager, UI/ UX Designer, Frontend Developer, Backend Developer, Tester.*   
21127456 - **Võ Cao Trí** *Backend Developer, Tester.*

21127608 - **Trần Trung Hiếu** *Backend Developer, Tester.*   
21127660 - **Đoàn Thị Yến Nhi** *Business Analyst, Tester.*   
21127730 - **Hoàng Lê Cát Thanh** *UI/ UX Designer, Frontend Developer, Tester.*

# **Achievements since last sprint:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Learn about Gantt Chart | 14/10/2023 | All members | 100% |
| 2 | Learn about the RUP process | 15/10/2023 | Trí, Thảo | 100% |
| 3 | Learn about writing Project Plan and Vision Document | 20/10/2023 | All members | 100% |
| 4 | Learn about MySQL and framework Flask | 29/10/2023 | Hiếu, Trí | 100% |
| 5 | Learn about Figma and framework Flutter | 29/10/2023 | Nhi, Thanh, Thảo | 100% |
| 6 | Complete Software Development Plan (1. Introduction) | 27/10/2023 | Nhi |  |
| 7 | Complete Software Development Plan (2. Project Overview) | 27/10/2023 | Thanh | 100% |
| 8 | Complete Software Development Plan (3. Project Organization) | 27/10/2023 | Thanh | 100% |
| 9 | Complete Software Development Plan (4.2.1 Phase and Iteration Plan  , 4.2.2 Releases, 4.2.3 Project Schedule) | 27/10/2023 | Trí | 100% |
| 10 | Complete Software Development Plan (4.2.4 Project Resourcing,  4.2.5 ) | 27/10/2023 | Thảo | 100% |
| 11 | Complete Software Development Plan (4.3.2 Requirements Management,  4.3.3 Risk Management) | 27/10/2023 | Hiếu | 100% |
| 12 | Complete Vision Document (1. Introduction) | 27/10/2023 | Trí | 100% |
| 13 | Complete Vision Document (2. Positioning) | 27/10/2023 | Trí | 100% |
| 14 | Complete Vision Document (3.1 Stakeholder Summary  3.2 User Summary) | 27/10/2023 | Thanh | 100% |
| 15 | Complete Vision Document (3.3 User Environment,  3.4 Summary of Key Stakeholder or User Needs,  3.5 Alternatives and Competition) | 27/10/2023 | Thảo | 100% |
| 16 | Complete Vision Document (4. Product Overview) | 27/10/2023 | Nhi | 100% |
| 17 | Complete Vision Document (5. Product Features and 6. Other Product Requirements) | 27/10/2023 | Hiếu | 100% |
| 18 | Weekly report - week 1 | 22/10/2023 | Hiếu | 100% |
| 19 | Sprint 2 review | 29/10/2023 | Trí | 100% |
| 20 | Weekly report - week 2 | 29/10/2023 | Thảo | 100% |
| 21 | Sprint planning PA1 -> PA2 | 29/10/2023 | Thanh | 100% |

# **Next Sprint's goals:**

| **STT** | **Description** | **Priority** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Revised project plan | Must have | Thảo |
| 2 | Detailed vision document | Must have | All members |
| 3 | Draw Class Diagram | Must have | Hiếu |
| 4 | Draw Database Diagram | Must have | Trí, Nhi |
| 5 | Use-case model | Must have | Thanh |
| 6 | Use-case specification | Must have | Thảo |
| 7 | Training back-end (Python, Flask) | Must have | Trí, Hiếu |
| 8 | Training front-end (Flutter) | Must have | Nhi, Thảo Thanh |
| 9 | Sprint review | Must have | Trí |
| 10 | Weekly report - Week 3 | Must have | Hiếu |