**Sprint 4 Planning**

**29/10/2023 – 12/11/2023**

Group ID: **12**

Project Name: **VIVU**

Prepared by: **Lê Ngọc Thảo**

Team members:

21127432 - **Lê Ngọc Thảo** *Project Manager, UI/ UX Designer, Frontend Developer, Backend Developer, Tester.*   
21127456 - **Võ Cao Trí** *Backend Developer, Tester.*

21127608 - **Trần Trung Hiếu** *Backend Developer, Tester.*   
21127660 - **Đoàn Thị Yến Nhi** *Business Analyst, Tester.*   
21127730 - **Hoàng Lê Cát Thanh** *UI/ UX Designer, Frontend Developer, Tester.*

# **Achievements since last sprint:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Complete contents of:   * Design UI * Use-case model * Sprint planning PA2 to PA3 | 12/11/2023 | Lê Ngọc Thảo | 100% |
| 2 | Complete contents of   * Use-case specification of Coupon, Locating, View car information * Meeting notes | 12/11/2023 | Hoàng Lê Cát Thanh | 100% |
| 3 | Complete contents of   * Use-case specification of Account authentication, Create a user profile, Book car, Edit car information * Weekly report 2 | 12/11/2023 | Trần Trung Hiếu | 100% |
| 4 | Complete contents of   * Use-case specification of Register/Log in, Rate,Add car information, Delete car information | 12/11/2023 | Đoàn Thị Yến Nhi | 100% |
| 5 | Complete contents of   * Use-case specification of View history, Chat, Payment, Cancel order | 12/11/2023 | Võ Cao Trí | 100% |
| 6 | Training back-end (Python, Flask) | 13/11/2023 | All members |  |
| 7 | Training front-end (Flutter) | 13/11/2023 | All members | 100% |

# **Next Sprint's goals:**

| **STT** | **Description** | **Priority** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Define the software architecture for the project | Must have | All members |
| 2 | Training front-end (Flutter) | Must have | All members |
| 3 | Training Back-end (Python, Flask) | Must have | All members |
| 4 | Implement Database | Must have | Võ Cao Trí, Trần Trung Hiếu |
| 5 | Design and update UI | Must have | Lê Ngọc Thảo |
| 6 | Implement fundamental UI | Must have | Thảo, Thanh, Nhi |
| 7 | Weekly report - 1st Week | Must have | Hiếu |
| 8 | Weekly report - 2nd Week | Must have | Nhi |
| 9 | Sprint review | Must have | Trí |