**Weekly Report**

**30/10/2023 – 05/11/2023**

Group ID: **12**

Project Name: VIVU

Prepared by: **Đoàn Thị Yến Nhi**

Team members:

21127432 - **Lê Ngọc Thảo** *Project Manager, UI/ UX Designer, Frontend Developer, Backend Developer, Tester.*   
21127456 - **Võ Cao Trí** *Backend Developer, Tester.*

21127608 - **Trần Trung Hiếu** *Backend Developer, Tester.*   
21127660 - **Đoàn Thị Yến Nhi** *Business Analyst, Tester.*   
21127730 - **Hoàng Lê Cát Thanh** *UI/ UX Designer, Frontend Developer, Tester.*

# Achievements since last week:

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Revise the project plan to address TA feedback and enhance its clarity and detail. | 01/11/2023 | All members | 100% |
| 2 | Research about the Use-case model | 03/11/2023 | All members | 100% |
| 3 | Research about the Use-case specification | 03/11/2023 | All members | 100% |
| 4 | Allocate tasks within the documents to team members. | 04/11/2023 | Lê Ngọc Thảo | 100% |
| 5 | * Learning Flask. * Learning MySQL. | 05/11/2023 | Trần Trung Hiếu  Võ Cao Trí | 100% |
| 6 | * Learning Flutter. * Learning Figma. | 05/11/2023 | Lê Ngọc Thảo  Đoàn Thị Yến Nhi  Hoàng Lê Cát Thanh | 100% |

# Issues and impacts:

1. The team leader assigns tasks and processes to ensure all members understand. (Responsible: Lê Ngọc Thảo, Action date: 1/11/2023)
2. Thoroughly understanding technical concepts and terminology in the documents to avoid ambiguity in document writing. (Responsible: All members, Action date: 2/11/2023)
3. Members should manage their schedules effectively to avoid working at a slow pace compared to set goals. (Responsible: All members, Action date: 3/11/2023)

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Complete contents of:   * Use-case model * Sprint planning PA2 to PA3 | 13/11/2023 | Lê Ngọc Thảo |
| 2 | Complete contents of   * Use-case specification of Coupon, Locating, View car information * Meeting notes | 13/11/2023 | Hoàng Lê Cát Thanh |
| 3 | Complete contents of   * Use-case specification of Verify account, Book car, Edit car information, Compare revenue. * Weekly report 2 | 13/11/2023 | Trần Trung Hiếu |
| 4 | Complete contents of   * Use-case specification of Register/Log in, Rate,Add car information, Delete car information | 13/11/2023 | Đoàn Thị Yến Nhi |
| 5 | Complete contents of   * Use-case specification of View history, Chat, Payment, Cancel order | 13/11/2023 | Võ Cao Trí |
| 6 | Training back-end (Python, Flask) | 13/11/2023 | All members |
| 7 | Training front-end (Flutter) | 13/11/2023 | All members |