**Weekly Report**

**06/11/2023 – 12/11/2023**

Group ID: **12**

Project Name: **VIVU**

Prepared by: **Trần Trung Hiếu**

Team members:

21127432 - **Lê Ngọc Thảo** *Project Manager, UI/ UX Designer, Frontend Developer, Backend Developer, Tester.*   
21127456 - **Võ Cao Trí** *Backend Developer, Tester.*

21127608 - **Trần Trung Hiếu** *Backend Developer, Tester.*   
21127660 - **Đoàn Thị Yến Nhi** *Business Analyst, Tester.*   
21127730 - **Hoàng Lê Cát Thanh** *UI/ UX Designer, Frontend Developer, Tester.*

# Achievements since last week:

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Complete contents of:   * Use-case model * Sprint planning PA2 to PA3 | 13/11/2023 | Lê Ngọc Thảo | 100% |
| 2 | Complete contents of   * Use-case specification of View coupon, View car information, Log out. * Meeting notes | 13/11/2023 | Hoàng Lê Cát Thanh | 100% |
| 3 | Complete contents of   * Use-case specification of Verify account, Book car, Edit car information, View car rental statistics, Reset password. * Weekly report 2 | 13/11/2023 | Trần Trung Hiếu | 100% |
| 4 | Complete contents of   * Use-case specification of Sign Up/Log in, Rating customer, Rating car, Add car information, Remove car. | 13/11/2023 | Đoàn Thị Yến Nhi | 100% |
| 5 | Complete contents of   * Use-case specification of View history, Pay deposit, Cancel order, View profile, View current trip. * Sprint review | 13/11/2023 | Võ Cao Trí | 100% |
| 6 | Training back-end (Python, Flask) | 13/11/2023 | All members | 100% |
| 7 | Training front-end (Flutter) | 13/11/2023 | All members | 100% |

# Issues and impacts:

1. The members questions about extension points of use-case specification (Responsible: Võ Cao Trí, Trần Trung Hiếu, Đoàn Thị Yến Nhi, Hoàng Lê Cát Thanh, Action date: 6/11/2023)
2. The team leader improve the use-case model to suit the application to be built (Responsible: Lê Ngọc Thảo, Action date: 12/11/2023)
3. The member encountered an error while setting up the environment to use Flask (Responsible: Trần Trung Hiếu, Action date: 12/11/2023)

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Update the use-case specification document to address TA feedback and enhance its clarity and detail. | 25/11/2023 | All members |
|  | Define the software architecture for the project | 20/11/2023 | All members |
| 2 | Training front-end (Flutter) | 25/11/2023 | All members |
| 3 | Training Back-end (Python, Flask) | 25/11/2023 | All members |
| 4 | Implement Database | 25/11/2023 | Võ Cao Trí, Trần Trung Hiếu |