**Sprint 5 Planning**

**29/10/2023 – 12/11/2023**

Group ID: **12**

Project Name: **VIVU**

Prepared by: **Lê Ngọc Thảo**

Team members:

21127432 - **Lê Ngọc Thảo** *Project Manager, UI/ UX Designer, Frontend Developer, Backend Developer, Tester.*   
21127456 - **Võ Cao Trí** *Backend Developer, Tester.*

21127608 - **Trần Trung Hiếu** *Backend Developer, Tester.*   
21127660 - **Đoàn Thị Yến Nhi** *Business Analyst, Tester.*   
21127730 - **Hoàng Lê Cát Thanh** *UI/ UX Designer, Frontend Developer, Tester.*

# **Achievements since last sprint:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Complete contents of:   * Design UI/UX * Use-case Model * Component: GUI: Home Page, Car Details Card, Edit Car List, Booking Screen, Payment Screen * Sprint planning PA3 to PA4 | 29/11/2023 | Lê Ngọc Thảo | 100% |
| 2 | Complete contents of   * Design UI/UX * Component: GUI: My Trip, History, Review, Statistics, Profile, Coupon Screen * Meeting notes | 29/11/2023 | Hoàng Lê Cát Thanh | 100% |
| 3 | Complete contents of   * Prepare data * Component: Controller * Component interactions in server * Weekly report 2 | 29/11/2023 | Trần Trung Hiếu | 100% |
| 4 | Complete contents of   * Design UI/UX * Introduction * Architectural Goals and Constraints * Component: GUI: Login, Sign up * Weekly report - week 1 | 29/11/2023 | Đoàn Thị Yến Nhi | 100% |
| 5 | Complete contents of   * Prepare data * Sprint review * Component: Models * Class Diagram between model and controller | 29/11/2023 | Võ Cao Trí | 100% |
| 6 | Update the use-case specification document | 13/11/2023 | All members | 100% |
| 7 | Define the software architecture for the project | 13/11/2023 | All members | 100% |
| 8 | Training front-end (Flutter) | 13/11/2023 | All members | 100% |
| 9 | Training Back-end (Python, Flask) | 13/11/2023 | All members | 100% |

# **Next Sprint's goals:**

| **STT** | **Description** | **Priority** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Implement Car Rental Customer’s exclusive features | Must have | Nhi, Thanh |
| 2 | Implement Car Owner’s exclusive features | Must have | Trí, Hiếu |
| 3 | Implement Main General Features | Must have | Thảo |
| 4 | Weekly report - week 1 | Must have | Nhi |
| 5 | Sprint review | Must have | Trí |
| 6 | Sprint planning PA4 -> PA5 | Must have | Thảo |
| 7 | Weekly report - week 2 | Must have | Hiếu |
| 8 | Meeting report | Must have | Thanh |
| 9 | Sprint review | Must have | Trí |