**Weekly Report**

**23/11/2023 – 29/11/2023**

Group ID: **12**

Project Name: **VIVU**

Prepared by: **Trần Trung Hiếu**

Team members:

21127432 - **Lê Ngọc Thảo** *Project Manager, UI/ UX Designer, Frontend Developer, Backend Developer, Tester.*   
21127456 - **Võ Cao Trí** *Backend Developer, Tester.*

21127608 - **Trần Trung Hiếu** *Backend Developer, Tester.*   
21127660 - **Đoàn Thị Yến Nhi** *Business Analyst, Tester.*   
21127730 - **Hoàng Lê Cát Thanh** *UI/ UX Designer, Frontend Developer, Tester.*

# Achievements since last week:

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Design UI/UX  Complete contents of:   * Sprint plan * Use-case Model * Component: GUI: Home Page, Car Details Card, Edit Car List, Booking Screen, Payment Screen | 27/11/2023 | Lê Ngọc Thảo | 100% |
| 2 | Design UI/UX  Complete contents of:   * Meeting notes * Component: GUI: My Trip, History, Review, Statistics, Profile, Coupon Screen | 27/11/2023 | Hoàng Lê Cát Thanh | 100% |
| 3 | Prepare data  Complete contents of:   * Component: Controller * Component interactions in server * Weekly report 2 | 27/11/2023 | Trần Trung Hiếu | 100% |
| 4 | Design UI/UX  Complete contents of:   * Introduction * Architectural Goals and Constraints * Component: GUI: Login, Sign up | 27/11/2023 | Đoàn Thị Yến Nhi | 100% |
| 5 | Prepare data  Complete contents of:   * Sprint review * Component: Models * Class Diagram between model and controller | 27/11/2023 | Võ Cao Trí | 100% |
| 6 | Training back-end (Python, Flask) | 29/11/2023 | All members | 100% |
| 7 | Training front-end (Flutter) | 29/11/2023 | All members | 100% |
| 8 | Update the use-case specification document | 27/11/2023 | All members | 100% |

# Issues and impacts:

1. There is trouble connecting Flask to MySQL (Responsible: Trần Trung Hiếu, Action date: 23/11/2023)
2. There is confusion about the MVC model (Responsible: Trần Trung Hiếu, Đoàn Thị Yến Nhi, Action date: 25/11/2023)

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Revise the Software Architecture Document (SAD) | 10/12/2023 | Lê Ngọc Thảo |
| 2 | Implement Car Rental Customer’s exclusive features | 10/12/2023 | Hoàng Lê Cát Thanh, Đoàn Thị Yến Nhi |
| 3 | Implement Car Owner’s exclusive features | 10/12/2023 | Võ Cao Trí, Trần Trung Hiếu |
| 4 | Implement Main General Features | 10/12/2023 | Lê Ngọc Thảo |