**Sprint Planning**

**29/10/2023 – 12/11/2023**

Group ID: **12**

Project Name: **VIVU**

Prepared by: **Lê Ngọc Thảo**

Team members:

21127432 - **Lê Ngọc Thảo** *Project Manager, UI/ UX Designer, Frontend Developer, Backend Developer, Tester.*   
21127456 - **Võ Cao Trí** *Backend Developer, Tester.*

21127608 - **Trần Trung Hiếu** *Backend Developer, Tester.*   
21127660 - **Đoàn Thị Yến Nhi** *Business Analyst, Tester.*   
21127730 - **Hoàng Lê Cát Thanh** *UI/ UX Designer, Frontend Developer, Tester.*

# **Achievements since last sprint:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Complete contents of:   * UI prototype * Sprint planning PA4 to PA5 | 13/12/2023 | Lê Ngọc Thảo | 100% |
| 2 | Complete contents of   * UI descriptions * Revise UC model | 20/12/2023 | Hoàng Lê Cát Thanh | 100% |
| 3 | Complete contents of   * Project structure | 20/11/2023 | Trần Trung Hiếu | 100% |
| 4 | Complete contents of   * Revised logical view | 20/11/2023 | Đoàn Thị Yến Nhi | 100% |
| 5 | Complete contents of   * Deployment UML | 20/11/2023 | Võ Cao Trí | 100% |
| 6 | Revise the Software Architecture Document (SAD) | 24/12/2023 | All members | 100% |
| 7 | Implement Car Rental Customer’s exclusive features | 24/12/2023 | Thanh, Nhi | 60% |
| 8 | Implement Car Owner’s exclusive features | 24/12/2023 | Trí, Hiếu | 60% |
| 9 | Implement Main General Features | 24/12/2023 | Thảo | 100% |

# **Next Sprint's goals:**

| **STT** | **Description** | **Priority** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Implement Car Rental Customer’s exclusive features | Must have | Thảo |
| 2 | Implement Car Owner’s exclusive features | Must have | Thảo |
| 3 | Testing product | Must have | All members |
| 4 | Integrate BE and FE | Must have | Thảo, Hiếu |
| 5 | Weekly report - week 1 | Must have | Nhi |
| 6 | Sprint review | Must have | Trí |
| 7 | Sprint planning | Must have | Thảo |
| 8 | Weekly report - week 2 | Must have | Hiếu |
| 9 | Meeting report | Must have | Thanh |
| 10 | Sprint review | Must have | Trí |