**Weekly Report**

**10/12/2023 – 24/12/2023**

Group ID: **12**

Project Name: VIVU

Prepared by: **Trần Trung Hiếu**

Team members:

21127432 - **Lê Ngọc Thảo** *Project Manager, UI/ UX Designer, Frontend Developer, Backend Developer, Tester.*   
21127456 - **Võ Cao Trí** *Backend Developer, Tester.*

21127608 - **Trần Trung Hiếu** *Backend Developer, Tester.*   
21127660 - **Đoàn Thị Yến Nhi** *Business Analyst, Tester.*   
21127730 - **Hoàng Lê Cát Thanh** *UI/ UX Designer, Frontend Developer, Tester.*

# Achievements since last week:

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Implement Car Rental Customer’s exclusive features | 24/12/2023 | Đoàn Thị Yến Nhi,  Hoàng Lê Cát Thanh | 100% |
| 2 | Implement Car Owner’s exclusive features | 24/12/2023 | Võ Cao Trí,  Trần Trung Hiếu | 100% |
| 3 | Implement Main General Features | 24/12/2023 | Lê Ngọc Thảo | 100% |
| 4 | Sprint review | 24/12/2023 | Võ Cao Trí | 100% |
| 5 | Sprint planning PA4 → PA5 | 24/12/2023 | Hoàng Lê Cát Thanh | 100% |
|  | Weekly report - week 2 | 24/12/2023 | Trần Trung Hiếu | 100% |

# Issues and impacts:

1. Member should connect between front-end and back-end (Responsible: All members, Action date: 20/12/2023)
2. Member should handle data at back-end (Responsible: Trí, Hiếu, Action date: 21/12/2023)

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Wrap up implementation | 28/12/2023 | All members |
| 2 | Test Plan | 29/12/2023 | Thảo, Nhi, Thanh |
| 3 | Testing and Report | 29/12/2023 | All members |
| 4 | Update and Final Test | 31/12/2023 | All members |
| 5 | Prepare presentation | 31/12/2023 | All members |
| 6 | Sprint review | 2/1/2024 | Trí |
| 7 | Meeting report | 2/1/2024 | Thanh |
| 8 | Weekly report 1 | 2/1/2024 | Nhi |